MicroStrategy On-Prem → Cloud Migration

AI-Accelerated Admin Playbook — Discovery · Migration · Validation

Version 2.0  |  April 2026  |  For MicroStrategy Administrators

# TLDR — Executive Snapshot

As a MicroStrategy admin faced with a blind lift-and-shift to cloud (CMC cluster), your goal is to build a fully automated pipeline that replaces the need for manual discovery consultants, hand-held validation teams, and back-and-forth with end users. The three-phase approach below, accelerated by GenAI and REST API automation, lets you own the entire migration solo — from zero knowledge of the on-prem instance to a validated, signed-off cloud environment.

| Phase | What You Do | GenAI Acceleration |
| --- | --- | --- |
| 1 — Discovery | Run harvester scripts. Collect every object, user, connection, schedule, config automatically. | AI summarises findings, flags anomalies, generates risk matrix. |
| 2 — Migration | Export packages via Object Manager / MSTR Workbench. Deploy to CMC using REST API automation. | AI generates migration runbook, handles dependency ordering, drafts change records. |
| 3 — Validation | Automated re-harvest on cloud, diff against baseline, generate pass/fail report for end user. | AI interprets diff, classifies issues as critical/warning/info, writes sign-off summary. |

# Section 1 — Starting From Zero: What to Do When You Know Nothing

Admin Mindset You have admin credentials. That is all you need. Everything else can be extracted programmatically using the MicroStrategy REST API, Command Manager, and direct metadata DB queries. Treat the on-prem instance as a black box you will illuminate systematically.

## 1.1  First 30 Minutes — Environmental Fingerprint

Step 1: Open MicroStrategy Developer or Web and log in as Administrator.

Step 2: Navigate to System Administration → Intelligence Server → Properties. Note version, build number, OS, CPU count, RAM.

Step 3: Open Server Admin → Configuration Wizard — screenshot every tab (Metadata DB, Warehouse DB, ports, clustering).

Step 4: Navigate to Projects — count projects, note which are active/loaded.

Step 5: Open User Manager — quick estimate of user count and group structure.

Step 6: Run the Metadata Harvester script (provided in this package) — this does everything else automatically.

## 1.2  Full Discovery Checklist — 14 Domains

| Domain | What to Capture |
| --- | --- |
| Server & Infrastructure | Version, build, OS, CPU/RAM, ports, services running, cluster nodes, I-Server config file (mstr.srvr) |
| Metadata Repository | DB type (SQL Server/Oracle/MySQL), version, schema name, size, backup schedule, collation settings |
| Projects | Names, IDs, status (loaded/unloaded), warehouse DB, project-level VLDB properties, cache mode |
| Users & Groups | All users (login type, privileges, last login), all groups, membership hierarchy, security roles |
| Security Filters | Assigned filters per user/group, filter definitions (attribute/metric conditions) |
| Authentication | LDAP servers, SAML IdP config, Kerberos settings, trusted auth, password policy |
| Database Connections | All DSNs/datasources (DB type, host, port, DB name, driver, connection string template, login mode) |
| Object Inventory | Reports, Dossiers, Documents, Metrics, Attributes, Facts, Filters, Prompts, Hierarchies, Templates, Consolidations, Custom Groups, Transformations — counts and details per project |
| Schedules & Subscriptions | All schedules (frequency, next run), all subscriptions (owner, format, delivery, recipients) |
| Caches | Report caches (count, size, hit rate), OLAP caches, element caches — all per project |
| Clustering & Services | Node configuration, MicroStrategy Web clusters, IS clustering, Services status |
| Email / Delivery | SMTP server config, from address, delivery formats enabled, FTP/file locations |
| Licensing | License type, product activations, named-user vs. CPU-based, concurrent session limits |
| Custom Code / Extensions | Custom login pages, SDK extensions, Freeform SQL reports, DB functions, R/Python analytics modules |

# Section 2 — Phase 1: Discovery (Automated)

TLDR: Discovery = running the Metadata Harvester toolkit. It connects to your on-prem instance via REST API, extracts everything into CSVs, and produces a summary report. You then feed those CSVs to an AI assistant to generate a human-readable Discovery Summary with risk flags.

## 2.1  The Metadata Harvester Toolkit (Included in This Package)

The included mstr_harvester.py script connects to your MicroStrategy instance using the REST API v2 and systematically extracts the following data domains into individual CSV files plus a master summary text report. No additional software beyond Python 3.8+ and the 'requests' library is required.

| Output File | Contents |
| --- | --- |
| 01_server_info.csv | Intelligence Server version, OS, build, port, clustering nodes, services |
| 02_projects.csv | All projects: ID, name, status, warehouse DSN, description, object counts |
| 03_users.csv | All users: ID, login, name, type (Standard/LDAP/SAML), privileges, last login, enabled status |
| 04_usergroups.csv | All groups: ID, name, parent group, description, member count |
| 05_group_membership.csv | Flat mapping of user → group memberships |
| 06_security_roles.csv | All security roles, privilege sets, project assignments |
| 07_security_filters.csv | Security filter definitions per user/group per project |
| 08_datasources.csv | All DB connections: name, type, host, port, DB, driver, auth mode |
| 09_reports.csv | All reports per project: ID, name, path, type, owner, last modified |
| 10_documents_dossiers.csv | All documents and dossiers: ID, name, path, type, owner, last modified |
| 11_metrics.csv | All metrics: ID, name, formula/expression summary, project |
| 12_attributes.csv | All attributes: ID, name, table lookups, forms, project |
| 13_facts.csv | All facts: ID, name, expressions, tables, project |
| 14_filters.csv | All filters: ID, name, expression, project |
| 15_prompts.csv | All prompts: ID, name, type, default answer, project |
| 16_schedules.csv | All schedules: ID, name, type, frequency, next run, enabled |
| 17_subscriptions.csv | All subscriptions: ID, owner, schedule, format, delivery type, recipients |
| 18_caches.csv | Cache summary per project: type, count, size, hit rate |
| 19_ldap_config.csv | LDAP server config, bind DN, search base, attribute mappings |
| 20_email_config.csv | SMTP server, port, from address, auth, enabled formats |
| 21_licenses.csv | License type, product activations, user counts, expiry |
| SUMMARY_REPORT.txt | Human-readable narrative summary of entire instance with object counts and risk flags |

## 2.2  Running the Harvester

pip install requests pyyaml
python mstr_harvester.py --host https://YOUR-MSTR-SERVER/MicroStrategyLibrary \
    --username Administrator --password YOUR_PASSWORD \
    --output-dir ./discovery_output --all-projects

The script runs in approximately 5–20 minutes depending on instance size. Progress is shown in the terminal. All output files are written to the specified directory.

## 2.3  GenAI Acceleration for Discovery

Feed the SUMMARY_REPORT.txt to Claude/GPT: Prompt: 'You are a MicroStrategy migration expert. Review this discovery report and identify: (1) top 5 migration risks, (2) objects that will need special handling in cloud, (3) deprecated features, (4) recommended migration order for projects.' The AI instantly produces a prioritized risk matrix without any consultant.

Feed 09_reports.csv to AI for classification: Prompt: 'Classify these reports by usage risk for cloud migration. Flag any with custom SQL, freeform SQL, or external data sources.' AI categorises hundreds of reports in seconds.

Feed 03_users.csv for cleanup analysis: Prompt: 'Identify users who have not logged in for 90+ days, users with excessive privileges, and LDAP vs standard users that need different handling in cloud.' AI generates a cleanup list.

Auto-generate the Migration Runbook: Prompt: 'Based on this discovery data, generate a step-by-step migration runbook in table format with owner, estimated time, and dependencies for each task.' Done in minutes, not days.

Risk scoring: Feed all CSVs to AI and ask it to assign a migration complexity score (1–10) to each project based on object counts, custom code, connection types, and user volume.

# Section 3 — Phase 2: Migration (Automated)

TLDR: Migration = packaging on-prem content → deploying to CMC cloud cluster via REST API and Object Manager. GenAI helps you order dependencies, handle errors, and auto-document every step. You run this mostly unattended.

## 3.1  Pre-Migration Preparation

Provision the CMC (Cloud Management Console) cluster — get cloud host URL, admin credentials, license keys.

Verify cloud MicroStrategy version matches or exceeds on-prem version (upgrade on-prem first if needed).

Set up cloud metadata DB (AWS RDS / Azure SQL) — note connection strings.

Configure cloud warehouse DB connections to point to same data sources (or cloud-migrated DBs).

Open network firewall ports: 34952 (IS), 443 (Web/Library), metadata DB port.

Create cloud admin account with same privileges as on-prem admin.

Back up on-prem metadata DB before starting (critical safety step).

## 3.2  Automated Migration Workflow

Step 1: Export Project Packages: Use MicroStrategy Object Manager or REST API to export each project as a .mmp package file. Script this: for project in projects: export_package(project_id, output_path). Include all dependent objects (attributes, metrics, facts, filters, etc.).

Step 2: Migrate Metadata (Project Schema): Use Migration Wizard or Command Manager script to migrate the full project metadata schema to the cloud metadata DB. Command: IMPORT PROJECT package_path INTO SERVER cloud_server;

Step 3: Recreate Database Connections: Use REST API to POST new datasource connections on the cloud IS pointing to cloud/migrated warehouse DBs. Script this from your 08_datasources.csv harvest file.

Step 4: Recreate Users & Groups: POST users and groups to cloud IS via REST API, reading from 03_users.csv and 04_usergroups.csv. For LDAP users, configure the cloud LDAP connector first. Standard users get password reset emails.

Step 5: Apply Security Roles & Filters: Script security role and security filter assignments on cloud IS using REST API PATCH calls, reading from 06_security_roles.csv and 07_security_filters.csv.

Step 6: Recreate Schedules & Subscriptions: POST schedules and subscriptions to cloud IS via REST API. Reading from 16_schedules.csv and 17_subscriptions.csv. Verify delivery config (SMTP, FTP) is updated for cloud endpoints.

Step 7: Configure Email & System Settings: Apply SMTP settings, trusted auth settings, language packs, and system preferences to cloud IS using the REST API or Administrator portal.

Step 8: Warm Caches (Optional): Run a cache pre-warming script that executes top reports to populate caches before user go-live.

## 3.3  GenAI Acceleration for Migration

Auto-generate REST API call scripts from the harvested CSV data using AI — feed it a CSV row and ask it to output the corresponding REST API payload.

Use AI to detect dependency ordering: 'Given these objects and their parent-child relationships, what is the correct import order to avoid broken dependencies?'

Paste migration error logs into AI: 'This is my MSTR migration error log. Explain each error and give me the fix command.' — eliminates hours of troubleshooting.

AI-generated change management documentation — feed it the migration steps and get a formatted ITIL-style change record, risk assessment, and rollback plan.

Generate SQL scripts to validate metadata DB integrity before and after migration using AI.

# Section 4 — Phase 3: Validation (Automated)

TLDR: Validation = re-run the harvester on the cloud instance → diff every CSV against the on-prem baseline → AI interprets the diff → auto-generate a sign-off report. End user gets a PDF/DOCX validation report, not a verbal briefing.

## 4.1  Automated Validation Process

Re-harvest Cloud Instance: Run mstr_harvester.py against the new cloud IS URL. All output goes into a 'cloud_output' directory.

Run the Diff Script: Run mstr_diff.py --baseline ./discovery_output --target ./cloud_output. This compares every CSV file field-by-field and produces a DIFF_REPORT.csv with status (MATCH / MISSING / EXTRA / CHANGED) for every record.

AI Interpretation of Diff: Feed DIFF_REPORT.csv to AI: 'Review this MicroStrategy migration diff report. Classify each issue as Critical/Warning/Info. Explain the business impact. Suggest remediation steps.' AI produces a prioritized issue list in minutes.

Auto-generate Sign-Off Report: The validation script auto-generates VALIDATION_REPORT.docx/PDF with: executive summary, pass/fail by domain, issue table with severity, and a sign-off signature block for the end user.

Functional Smoke Tests: Run automated report execution tests via REST API: execute top 20 reports on cloud, verify HTTP 200, compare row counts vs on-prem baseline. Results appended to validation report.

## 4.2  Validation Scorecard — What Counts as Pass

| Domain | Pass Criteria | How to Verify |
| --- | --- | --- |
| Projects | All projects loaded and accessible | GET /projects → compare count |
| Users | Count matches ±0, all enabled users present | CSV diff on 03_users.csv |
| Groups | All groups and memberships replicated exactly | CSV diff on 04_usergroups.csv |
| Security Filters | All filters assigned to correct users | CSV diff on 07_security_filters.csv |
| DB Connections | All datasources connect successfully | POST /datasources/test for each |
| Reports | All reports execute without error | REST API bulk execution test |
| Schedules | All schedules present and next-run times correct | CSV diff on 16_schedules.csv |
| Subscriptions | All subscriptions replicated with correct recipients | CSV diff on 17_subscriptions.csv |
| Licenses | Cloud license covers same or more activations | Compare 21_licenses.csv |
| Caches | Reports return data (caches rebuilding is acceptable) | Check HTTP 200 on top reports |
| LDAP | LDAP-auth users can log in successfully | Test login for 3 sample LDAP users |

## 4.3  The Automated Validation Report

The mstr_validator.py script (included in this package) produces a final VALIDATION_REPORT.txt and VALIDATION_REPORT.csv automatically after comparing on-prem and cloud harvests. You deliver this directly to your end user as the migration sign-off artifact. No manual testing spreadsheets. No extra testers. No meetings.

# Section 5 — GenAI Master Playbook for Speed

TLDR: Use AI as your migration co-pilot at every step. The prompts below are ready to use. Paste your harvested data and get expert-level analysis in seconds.

| Use Case | AI Prompt Template | Input |
| --- | --- | --- |
| Discovery Risk Analysis | You are a MicroStrategy cloud migration expert. Review the attached discovery report from an on-prem instance. Identify: (1) top migration risks ranked by severity, (2) objects that have no cloud equivalent or require redesign, (3) deprecated features found, (4) estimated migration effort by project (Small/Medium/Large). Output as a structured table. | Feed SUMMARY_REPORT.txt |
| Object Dependency Ordering | Given this list of MicroStrategy objects with their parent-child dependencies [paste CSV], determine the correct order to migrate them to avoid broken references. Output as a numbered migration sequence. | Feed object inventory CSVs |
| Error Triage | These are errors from my MicroStrategy migration log: [paste log]. For each error: explain the cause, the impact, the fix command or configuration change, and whether it is blocking or non-blocking. | Feed migration error logs |
| User Cleanup Analysis | Review this user export from MicroStrategy [paste 03_users.csv]. Identify: users with no login in 90+ days, users with Administrator privilege who may not need it, LDAP vs standard account breakdown, and any anomalies. Output a cleanup recommendation table. | Feed 03_users.csv |
| Validation Interpretation | Review this migration diff report [paste DIFF_REPORT.csv]. Classify each issue as Critical (blocks go-live), Warning (degrades experience), or Info (cosmetic). For Critical and Warning items, provide the remediation command. Output: executive summary paragraph + issue table. | Feed DIFF_REPORT.csv |
| Sign-Off Report Generation | Generate a professional migration validation sign-off report for a MicroStrategy cloud migration based on the following validation results [paste validation summary]. Include: executive summary, pass/fail scorecard table, open issues with severity, and a formal sign-off section. | Feed validation results |
| REST API Script Generation | Generate Python code using the MicroStrategy REST API v2 to create all the datasource connections listed in this CSV [paste 08_datasources.csv]. Use the /api/datasources endpoint. Include error handling and logging. | Feed 08_datasources.csv |

# Section 6 — Tool Reference & Script Index

| Tool / Script | Type | Purpose |
| --- | --- | --- |
| mstr_harvester.py | Python | Main metadata collection script. Runs against on-prem or cloud IS via REST API. Produces all 21 CSV files + SUMMARY_REPORT.txt. |
| mstr_validator.py | Python | Comparison/diff engine. Takes two harvest directories (baseline vs target) and produces DIFF_REPORT.csv + VALIDATION_REPORT.txt. |
| mstr_command_manager.scp | Command Manager Script | MicroStrategy Command Manager script for server-side operations: export packages, list objects, manage caches, schedule operations. |
| requirements.txt | Python | Python dependencies: requests, pyyaml, csv (stdlib). |
| README.txt | Text | Quick-start guide and usage examples for the entire toolkit. |
| MicroStrategy REST API | HTTP | Primary interface for all automation. Base URL: https://YOUR-SERVER/MicroStrategyLibrary/api. Docs: https://demo.microstrategy.com/MicroStrategyLibrary/api-docs |
| Command Manager | CLI | Server-side scripting tool at MSTR_INSTALL/bin/mstrcmd. Used for bulk operations not available via REST API. |
| Object Manager | GUI/CLI | Package export/import tool. Also scriptable via Command Manager. |
| MicroStrategy Workbench | GUI | Cloud migration wizard for CMC deployments. Handles metadata migration between environments. |
| System Manager | CLI | MSTR_INSTALL/bin/MSTRSystemManager — for IS cluster operations and health checks. |

# Section 7 — Complete TLDR: One Page Summary

The Solo Admin Migration Playbook in 10 Steps 1. Get admin creds to on-prem instance. 2. Run mstr_harvester.py → get all 21 CSVs + SUMMARY_REPORT.txt. 3. Feed SUMMARY_REPORT.txt to AI → get risk matrix, migration order, effort estimate. 4. Provision cloud CMC cluster (request from MicroStrategy Cloud team). 5. Run migration: export packages → import to cloud → recreate users/groups/connections via REST API scripts. 6. Run mstr_harvester.py on cloud instance. 7. Run mstr_validator.py → get DIFF_REPORT.csv. 8. Feed diff to AI → get prioritized issue list + remediation steps. 9. Fix Critical issues → re-run validation → loop until clean. 10. AI generates VALIDATION_REPORT → deliver to end user → done.

| Milestone | Time | How |
| --- | --- | --- |
| Zero to Discovery | ~20 min | Run harvester script — all metadata extracted automatically |
| Zero to Risk Analysis | ~25 min | Feed summary to AI — full risk matrix generated |
| Zero to Migration Plan | ~30 min | AI generates runbook from harvested data |
| Zero to Cloud Deployment | Hours–Days | Depends on project count and object volume |
| Zero to Validated | ~45 min after deploy | Re-harvest + diff + AI interpretation + report |
| Zero to Sign-Off | ~1 hour after deploy | AI-generated report delivered to end user |

The combination of automated REST API harvesting and GenAI analysis eliminates the need for discovery consultants, manual testers, and validation spreadsheets. One admin with this toolkit can deliver a complete, documented, validated migration that would otherwise require a team of 3–5 people over weeks.