## Slide 1
MicroStrategy CMC Migration
TEAM ROLES & RESPONSIBILITIES — High-Level Overview
HCL delivers · EBI coordinates · Business validates · SRE sustains
HCL
HCL Migration Team
Primary Technical Delivery
6 FTEs
Executes all 3 migration phases end-to-end
Runs all automated toolkit scripts
Resolves JDBC, package & user issues
Owns migration runbook & tech documentation
Provides Week 1 hypercare on-call support
Phase involvement:
Phase 1
Phase 2
Phase 3
Post Hypercare
EBI
EBI Team
Core Admin · ACL · Coordination Hub
4 FTEs
Internal MSTR platform admin authority
Raises & tracks ALL access / ACL requests
Coordinates every team at each gate
Reviews & approves all config changes
Ensures smooth delivery & SRE handover
Phase involvement:
Phase 1
Phase 2
Phase 3
Post
BIZ
Business Team
Sign-Off & Validation (Minimal Touch)
3–4 FTEs
Approves user deactivation list (P1 gate)
UAT on 5–10 priority reports only
Reviews AI-generated sign-off report
Final go/no-go approval for cutover
Automation handles all discovery & diff
Phase involvement:
Phase 1 Gate only
Phase 2
Phase 3
Post
SRE
SRE Team
Platform Reliability · Post-Migration Only
4 FTEs
⚠ NOT INVOLVED in Phases 1, 2 or 3
GKE / Kubernetes cluster management
Secrets: Google Secret Manager + ESO
Monitoring, alerting & SLO ownership
Gatekeeper policy compliance & review
Long-term runbook stewardship
Phase involvement:
Phase 1
Phase 2
Phase 3
Post
MIGRATION PHASE TIMELINE — When does each team engage?
Phase 1 DISCOVERY
›
HCL
EBI
BIZ
SRE
Phase 2 MIGRATION
›
HCL
EBI
BIZ
SRE
Phase 3 VALIDATION
›
HCL
EBI
BIZ
SRE
POST-MIGRATION
HCL Hypercare
EBI
BIZ
SRE Now active!
Grey pills = team not engaged in this phase · EBI acts as coordination hub across ALL phases · SRE is engaged ONLY after go-live cutover · Automated scripts replace 97% of manual HCL effort — business touchpoints are gate reviews only
⚙ Automated Toolkit Scripts replace 97% of manual effort